## Slide 1: DHIC Testing Strategy May 2018

## Slide 2
Executive Summary
Key Consideration
QA Framework
QA Framework Details
Test Phases
Test & Defect management
Deliverables
Roles & Reponsibilities
Table of content
2

## Slide 3
DHIC – R1 SCOPE ITEMS
Build Complete
Planned Item
Requirement Complete
3
This Sprint

## Slide 4
Demo topics
Status and key accomplishments
Installation Demo
  Diagram – updated
  Login to Server
  Empty OOTB report
Data Specifications
  Spec document
Dev story
  Status – 1 Pager

## Slide 5
Guidelines for DoD
Themes | Definition of Done | Deliverables
Installation User stories | Stable working environment Users are able to access and work on the environment | Environment Availability Landscape documentation
Requirements User stories | Requirements are documented and peer reviewed Signed-off by SMEs | Source to target mapping Sheet Support documentation (if applicable)
Development Stories | Code unit tested and peer reviewed Checked in to version control repository | Code Package + Extract Files Unit Testing Log
QA Stories | Test cases reviewed with BA and Development team All test cases passed/deferred | Test Cases Test case Execution Log Defect Log
5

## Slide 6
Sprints 1-6 – story level
Sprint | BA Stories |  | Dev QA Stories | 
Sprint 1 | Customer Account Coverage Premium - CA | MIS Records Layout DHIC Installation - Dev Agency |  | 
Sprint 2 | Agent Form Policy Party Named Insured | Bi-Temporal Analysis Premium - GL DHIC Installation – Test Modifier | Agency | 
Sprint 3 | Address Policy Location | Policy Status Modifier – GL | Customer Account Coverage | 
Sprint 4 | Conformed Extract Reference Extract Premium Acc Date | MIS Stat - 1-40 - CA MIS Stat - 1-40 – GL | Party Address Form Policy Party | Policy Premium Incrmtl Changes Premium Transactions
Sprint 5 | Audit Information Location Modifier | Premium Incrmtl Changes Named Individual - CA MIS Stat 41-70 - GL MIS Stat 41-70 – CA | GL Premium Trans MIS Stat 1-40 - GL MIS Stat 1-40 - CA Agent | 
Sprint 6 | Condition Term - CA Coverage Term - CA Jurisdiction - CA Modifier - CA Modifier Rate Factor - CA | Policy Line - CA Vehicle - CA GL Interim Audits Premium Balancing GL | Audit Info Named Insured Policy Status GL Interim Audits | MIS Stat - 41-50 - GL MIS Stat - 51-60 - GL MIS Stat - 41-50 - CA MIS Stat - 51-60 - CA
6

## Slide 7
APPENDIX
Conceptual Sprint Plan Delivery view
Delivery Stages and Other deliverables
OASIS R1 Timeline
7

## Slide 8
8
Conceptual sprint plan delivery Timeline
Planned Sprint | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12
BA Stories |  |  |  |  |  |  |  |  |  |  |  | Contingency Sprint
BA Stories Timeline |  |  |  |  |  |  |  |  |  |  |  | 
Dev QA Stories |  |  |  |  |  |  |  |  |  |  |  | 
Dev QA Stories Timeline |  |  |  |  |  |  |  |  |  |  |  | 
InfoCenter Extensions |  |  |  |  |  |  |  |  |  |  |  | 
Integrated testing |  |  |  |  |  |  |  |  |  |  |  | 
1A
1C
1E
1B
1D
1F
2A
2C
2E
2B
2D
2F
3A
3C
3E
3G
3B
3D
3F
4A
4C
4B
5A
5C
5E
5B
5D
5F
6A
6C
6E
6G
6I
6B
6D
6F
6H
7A
7C
7E
7G
7B
7D
7F
7H
9A
9C
9B
9D
Not Exhaustive
List Of Key Entities
Entity | #
Customer Account | 1A
Coverage | 1B
Premium - CA | 1C
Agency | 1D
MIS Records Layout | 1E
DHIC Installation - Dev | 1F
Agent | 2A
Form | 2B
Policy | 2C
Bi-Temporal Analysis | 2D
Premium - GL | 2E
DHIC Installation - Test | 2F
Party | 3A
Address | 3B
Named Insured | 3C
Location | 3D
Modifier | 3E
Policy Status | 3F
Modifier - GL | 3G
Conformed | 4A
Reference | 4B
Premuim Acc Date | 4C
Agent | 5A
Audit Information | 5B
Location | 5C
Modifier | 5D
Premium Inc. Changes | 5E
Named Individual - CA | 5F
Condition Term - CA | 6A
Coverage Term - CA | 6B
Jurisdiction - CA | 6C
Modifier - CA | 6D
Entity | #
Modifier Rate Factor-CA | 6E
Policy Line - CA | 6F
Vehicle - CA | 6G
GL Interim Audits | 6H
Premium Balancing GL | 6I
Class Code - CA | 7A
Audit - CA | 7B
Additional Interest - CA | 7C
Dealer - CA | 7D
Driver - CA | 7E
Exclusion Term - CA | 7F
Garage Service - CA | 7G
Scheduled Item - CA | 7H
Audit - GL | 8A
Class Code - GL | 8B
Condition Term - GL | 8C
Coverage Part - GL | 8D
Coverage Term - GL | 8E
Exclusion Term - GL | 8F
Exposure - GL | 8G
Rate Factor - GL | 8H
Policy Line - GL | 8I
Condition - GL | 8J
Exclusion - GL | 8K
Conformed - CA | 9A
Reference - CA | 9B
Conformed - GL | 9C
Reference - GL | 9D
MIS Stat Feed Build 1 | 10A
MIS Stat Feed Build 2 | 10B
EARS/Verisc Feed | 11
Extensions | 11
8A
8C
8E
8G
8I
8B
8D
8F
8H
8J
8K
10A
10B
7A
7C
7E
8E
7B
7D
7H
8H
8G
3G
8I
8J
1C
2C
3B
2B
3A
5E
2A
3D
2E
3E
3C
5B
6I
3F
6H
6A
6C
6E
7F
6B
6D
6F
5F
6G
7G
8A
8C
8F
9C
8B
8D
8K
4A
9A
7B
4B
9D
11
11
1A
1D
2B

## Slide 10
Delivery stages
Phase | Activities | Deliverables
Infrastructure | Initial Setup Dev, test, UAT Install Datahub/IC tools SAP BODS, Cognos Setup Replica DB Setup extracts location | DevOps Setup Developers machine Build automation
Design | Specification creation (working sessions/offline work) Identify need and Design extension at DataHub Test planning Test cases design MIS, GL integration specifications | Solution architecture Document Detailed Design=Mapping specification xls Test cases
Development | Build Extracts Build Datahub extensions Load data in data hub Load data in Info Center Unit testing PC/BC Datahub extensions | Extract file routines Datahub customizations PC/BC integration routines enhancements
Testing | Unit testing Regression testing Business/data testing Integration testing with PC/BC/MIS/GL etc. | Automated testing routine
Stabilization | Stabilization testing UAT | Regression testing results Go-live business signoff
10